## Slide 1: Current nfsv4wg Agenda Current and Expected Status
December 2019 Update

## Slide 2: Recent Milestones Done or Near-done
Item | Type | Goal | Owner | Target | Status
NFSv4.1 Trunking Discovery | Std. | Final Doc. | D. Noveck | 3/2019 | In IESG Evaluation Telechat on 12/19/2019 DONE 11/2019
NFSv4.1 Transparent State Migration | Std. | Final Doc. | D. Noveck |  | 
CM Private Data | Std. | Request Pub. | C. Lever | Now 11/2019 | In AD review (for 43 days). DONE after switch to “Request Pub.”

## Slide 3: Unachieved Milestones Achievable
Item | Type | Goal | Owner | Target | Status
NVMe for pNFS | Std. | Request Pub. | S. Faibish | 4/2020 | WG Doc expected 12/2019.
TLS for RPC | Std. | Request Pub. | C. Lever | 6/2020 | WGLC ended 12/13/2019 Multi-domain environments are focus of current discussion. Consensus might be in doubt.

## Slide 4: Unachieved Milestones Unachievable
Item | Type | Goal | Owner | Target | Status
RDMA Layout for pNFS | Std. | Request Pub. | C. Hellwig | 9/2019 | No current document. WG decided to drop.
RPC-over-RDMA, Version 2 | Std. | Request Pub. | C. Lever | 12/2019 | 12/2019 not achievable. Have WG document. New target date needed.

## Slide 5: WG Documents Without Milestones
Document | Owner | Status | MS Discussion
delstid-00 | T. Haynes | -01 needed by end of 1/2020 | Milestone situation needs to be clarified.
nfs-ulb-v2-00 | C. Lever | New WG Doc (11/2019) | Need a realistic milestone. Should be aligned with (new) milestone for RPC-over-RDMA v2.
integrity-measurement-08 | C. Lever | -08 expected (will provide metadata format information) | Should have one once the reaction to -08 is clear

## Slide 6: Expected WG Documents Without Milestones, yet
Item | Owner | Documents | Milestones
Internationalization | D. Noveck | I-D submitted 12/14/2019 | Should decide by IETF107
 |  | Expect promotion before or at IETF107 | 
Security | D. Noveck | Inf. Doc expected 1/2020. | Should decide at IETF107.
 |  | Std-track document after IETF107 | 
Rfc5661bis | D. Noveck | I-D expected before IETF107 | Will decide once rfc5661sesqui is published.
 |  | Expect promotion to WG Doc Later |