## Slide 1: RFC 3272bis Design Team Status and Apologies
Adrian Farrel (adrian@olddog.co.uk)
IETF-104, Montreal, Canada : July, 2019

## Slide 2: What Are We Supposed to be Doing?
RFC 3272 was published in 2002
  “Overview and Principles of Internet Traffic Engineering”
  Product of the TEWG in 2001
Since then
  TE technologies and concepts within the Internet have become commonplace
  The mechanisms have developed and broadened
Recent discussion of the term "TE" in a number of Working Groups
  Chiefly in the Routing Area
Definitions are not adequate for today’s world
The many references in RFC 3272 are somewhat out-of-date
  There are many new references especially within the IETF
Therefore, we will attempt to revise RFC 3272

## Slide 3: What Were We Chartered to Do
This Design Team’s objective to update RFC 3272 by making a full revision (draft-dt-teas-rfc3272bis) that strengthens existing definitions, introduces new definitions where needed, brings the work up-to-date with current best practices, and includes (via appropriate references) the latest and on-going work in the IETF.
The DT will provide regular updates and reports to the TEAS working group. It will present an update on their status and plans at IETF 104 (Prague) and an initial DT draft in time for discussion at IETF 105 (Montreal). Once the draft is accepted as a working group document, it will progress per TEAS working group normal process.

## Slide 4: What Have We Done?
(Not a lot)
We met as a team (in Prague) to decide on how we would work and how we would chop up the work
We converted the current RFC to kramdown
We created a github venue and put the markdown there
A few of the team started to make (small) changes in github

## Slide 5: Did We Get Stuck?
Yes
  Old Dog failing to learn new tricks
  Too many people means “someone else” will do the work
  Our lives are just too busy
  Our tooling was not conducive to driving the work
Result
  No draft posted
  No draft close to ready to be posted

## Slide 6: What to Do?
Option 1
  Reboot
  Kick the team into action as we are
Option 2
  Rebirth
  Try some new techniques with the current team
Option 3
  Replace
  Change some or all of the team
Option 4
  Resign
  Give up on the whole idea